WSDOT CRA/CEVP(  PREP SESSION

SR ### Project Name (Book Title if available)

DATE

###### Building and Room Name

###### Address Line 1

### Address Line 1

Telephone Number of Reception Desk

| lead & time Typical Minutes | PREP SESSION OBJECTIVES | Outcome |
| --- | --- | --- |
| CREM 10 | Welcome, sign-in, Introduction and Agenda Review | A good start. |
| CREM Risk Leads Cost Leads 20 | Brief Overview of CRA/CEVP( Process Estimates are not a single number; Risk identification and quantification; Transforming a cost estimate to a validated base; Modeling and CRA/CEVP( results. | Understanding how this works. |
| Project Team 40 | Review project Describe the project and characteristics; Review Schedule and cost risk issues, constraints; Identify project elements for validation; Identify alternatives and scenarios. | Understand project features and work elements. |
| Risk Lead 50 | Develop draft flowchart(s) for project Create an abstract of the project schedule. | PRODUCT: Flowchart of project to be used in workshop. |
| 15 | Break |  |
| All 50 | Identify workshop participants – roles/expectations Project team attendees; Cost and Risk Attendees; Subject Matter Experts (WSDOT & external); Coordination of Time; Roles and expectations. | PRODUCT: Workshop attendee list. Whom will be needed and when. |
| All 10 | Summarize Meeting List Action Items, due dates and lead person; Identify any other action items for workshop (for example preliminary cost review, communication, and coordination with specialty groups); Agree on Length of Workshop and Agenda Summarize deliverable due dates: ( Base estimate, scenarios, draft and final report. Adjourn | Know exactly what you will do when you leave to prepare for the workshop. |