(project ID #)

# (project Title)

Project Management Plan

(date)

Prepared by:

(name)

Revision History

| Date | Revision |
| --- | --- |

| Endorsed by: |  |  |
| --- | --- | --- |
| WSDOT Asst. Regional Administrator |  | WSDOT Region Program Manager |
| WSDOT Engineering Manager |  | WSDOT Bridge and Structures Manager |
| WSDOT Region Project Engineer |  | WSDOT Environmental Program Manager |

| Endorsed by: |  |  |
| --- | --- | --- |
| WSDOT Asst. Regional Administrator |  | WSDOT Region Program Manager |
| WSDOT Engineering Manager |  | WSDOT Bridge and Structures Manager |
| WSDOT Region Project Engineer |  | WSDOT Environmental Program Manager |

Management & Support

| Asst. State Design Engr. | (name) | (phone #) |
| --- | --- | --- |
| Asst. Regional Admin. | (name) | (phone #) |
| Engineer Manager | (name) | (phone #) |
| Region Program Mgr. | (name) | (phone #) |
| Region Real Estate Mgr. | (name) | (phone #) |
| Region Right of Way Mgr. | (name) | (phone #) |
| Environ. Program Mgr. | (name) | (phone #) |
| Environmental Mgr. | (name) | (phone #) |
| Enviro Doc & Permit Specialist | (name) | (phone #) |
| Environ Project Controller | (name) | (phone #) |
| Air, Noise & Energy | (name) | (phone #) |
| Complete Streets | (name) | (phone #) |
| Cultural Resources | (name) | (phone #) |
| Tribal Coordination | (name) | (phone #) |
| Hazardous Materials | (name) | (phone #) |
| Region Plan Review | (name) | (phone #) |
| Region Traffic Engineer | (name) | (phone #) |
| Region Asst. Traffic Engineer | (name) | (phone #) |
| Materials Engineer | (name) | (phone #) |
| Materials – Field Exploration | (name) | (phone #) |
| Surveyor | (name) | (phone #) |
| Construction Traffic Manager | (name) | (phone #) |
| Work Zone Traffic Engineer | (name) | (phone #) |
| Project Support Engineer | (name) | (phone #) |
| Utilities Engineer | (name) | (phone #) |
| Area Maintenance | (name) | (phone #) |

Table of Contents

1.	Project Mission, Vision, Purpose, Goals & Metrics	4

1.1.	WSDOT Vision	4

1.2.	WSDOT Mission	4

1.3.	Project Purpose	4

1.4.	Project Goals	4

2.	Project Description	4

3.	Project Metrics	5

3.1.	Details	5

3.2.	Design	5

3.3.	Schedule & Milestones	5

3.4.	Budget	6

3.4.1.	Estimates	6

4.	Organizational Management	6

4.1.	Project Team Organization	6

4.2.	Team Values	7

5.	Consultant Procurement	7

5.1.	Design Services Support	7

5.2.	Real Estate Services Support	7

5.3.	Construction Support	7

5.4.	Diversity and Inclusion	7

5.4.1.	Voluntary Participation Targets	8

6.	Project Management Control	8

6.1.	Change Management	8

6.2.	Scope Management	9

6.3.	Cost Management	9

6.4.	Schedule Management	9

6.5.	Risk Management	9

6.6.	Quality Management	9

6.7.	Safety Management	10

7.	Communications Management	10

7.1.	Internal Project Communications	10

7.1.1.	Project Team Meetings	10

7.2.	External Communications	11

7.2.1.	External Stakeholders:	11

8.	Documentation & Reporting	11

8.1.	Project Documentation	11

8.2.	Project Reporting	11

8.3.	Lessons Learned	11

9.	Project Closeout	12

10.	Management of the PMP	12

Appendix	12

Introduction

The definition and description are necessary to manage the implementation of the project. The Project Management Plan (PMP) is a guide for the project team to implement and document the Project. The PMP assists the Project Team to understand the expectations within their defined roles and responsibilities, the organizational processes and procedures which are needed to successfully manage the project throughout its duration, and to fulfil the project vision.

The definition and description are necessary to manage the implementation of the project with consistency and stability. It is anticipated that changes are likely to occur over the life of the project in the form of personnel changes, stakeholder changes as well as changes in funding and/or priorities, etc. The PMP addresses the leadership of the project, the definition of the project, and the expectations of the stakeholders. The plan is intended as a project management tool that can be updated as necessary while still providing basic baseline information for the project. This can also be used as a briefing document to acquaint new persons with the project.

This Plan will be reviewed periodically as the project progresses and updated when a major change occurs.

# Project Mission, Vision, Purpose, Goals & Metrics

## WSDOT Vision

The vision is ...

## WSDOT Mission

The mission is ...

## Project Purpose

The purpose is ...

## Project Goals

The Goals of this project are:

# Project Description

...

MP  to MP

(insert vicinity map/graphics/photos)

# Project Metrics

## Details

WIN #:

PIN #:

Sub Project:

## Design

Access & Hearings

Active Transportation

Air, Noise, & Energy

Aviation

Bridge & Structures

Complete Streets

Computer Aided Engineering

Construction

Cultural Resources

Development Services

Environmental & Permitting

External Relations / Communications

GeoMetrix

Geotechnical

Hazardous Materials

Hydraulics

Maintenance

Maintenance of Traffic / Work Zone

Materials

Multimodal Planning & Data

Public Transportation

Rail, Freight, & Ports

Real Estate Services

Region Plan Review

Right of Way Plans / Survey Support

Roadside Development & Landscape Architecture

Stream Restoration

Survey & Mapping

Traffic

Transportation Data, GIS, & Modeling

Tribal Coordination

Utilities, Railroad, & Agreements

Value Engineering & Risk Assessment

Visual Engineering Resource Group

Washington State Ferries

## Schedule & Milestones

| Activity # | Activity Name | Date Complete |
| --- | --- | --- |

## Budget

| FUND | BUDGET |
| --- | --- |
| PE | $ |
| RW | $ |
| CN | $ |
| TOTAL | $ |

### Estimates

| PE Phase Estimate | Estimate |
| --- | --- |
| HQ Bridge & Struct | $ |
| Environmental | $ |
| Real Estate Services | $ |
| Materials | $ |
| TOTAL | $ |

# Organizational Management

This Project has implemented the integrated and matrixed team approach recognizing the complexity of implementing this large highway project. WSDOT and consultant staff will work together in a blended team environment.

## Project Team Organization

(insert top level of Org Chart)

The full Organization Chart and Contact List is included in Appendix A.

The RACI Responsibility Matrix is attached in Appendix B.

## Team Values

Essential to the long-term success and vision for the Project is a set of shared values. Values help define the behavior and culture that are critical to a high-performing team.

(list of suggestions, refine as appropriate for your project)

Honesty

Transparency

Trust

Safety

Respect and appreciation

Quality

Accountability

Innovative

Nimble

Inclusive

Fun

Professionally rewarding

# Consultant Procurement

## Design Services Support

...

## Real Estate Services Support

...

## Construction Support

...

## Diversity and Inclusion

The participation of minority, small, veteran, and women business enterprises (MSVWBE) is an important strategic objective for the State of Washington.

A MSVWBE Plan will be prepared and approved by WSDOT. This plan will track MSVWBE goals and report back to WSDOT each month. This Plan will lay out the various MSVWBE strategies, mentoring and training opportunities, outreach and other modes of growing our MSVWBE firms in the Puget Sound region.

### Voluntary Participation Targets

This project had voluntary Minority, Small, Veteran Woman-Owned Business Enterprise (MSVWBE) goals set by the WSDOT during the design phase. This goal is based on a percentage of total contract value of this project, inclusive of subsequent changes, of the assumed scope of work.

| State Certification Category | State of Washington Goal |
| --- | --- |
| Minority Business Enterprises | % |
| Small Business Enterprises | % |
| Veteran Business Enterprises | % |
| Women Business Enterprises | % |
| TOTAL | % |

# Project Management Control

Project control processes and procedures are utilized to effectively manage the project. They provide the Management team with accurate and timely information regarding the planned and actual schedule, costs, scope, and risks.

## Change Management

Change Management process ensures that any changes to key staffing, scope, schedule, or budget are identified, fully vetted, and documented.

The key to Change Management is ‘No Surprises’ – identify and notify as soon as an issue is suspected.

If a potential change has been identified in the current project definition, scope, schedule, or budget a Project Change Request form is processed and the Project Manager is notified immediately.

The Project Change Request form is attached in Appendix C.

If there is a proposed change in any of the key staff the Project Manager must be notified immediately. The Project Manager will discuss a succession proposal with the WSDOT Project Engineer and request approval for the change.

Each Discipline Leader’s meetings shall includes an agenda item to review potential changes and current active risk management actions.

## Scope Management

Scope management is a key process within Change Management to ensure all that all parties working on the design and construction of Project elements are working to the current approved configurations.

If potential changes to the scope are identified, the Project Manager is required to document the proposed change and add it to the agenda for the next Project Leadership Business meeting for consideration. Following discussion, the Project Engineer and the WSDOT Administration will make any decisions regarding any scope changes and associated changes to the budget and schedule.

## Cost Management

Control of costs is vital to the success of the Project.

As appropriate, the Project may use the WSDOT Cost Estimate Validation Process (CEVP) to establish baseline Project costs and to validate cost estimates.

## Schedule Management

The Project maintains a Primavera P6 Project Management design schedule based on the critical path method.

Project schedules are maintained and updated at least monthly to include progress against the baseline. The schedule is reviewed with Management during the monthly Project Leadership Business meeting.

A schedule showing Project delivery milestones and durations are attached in Appendix D.

## Risk Management

A Project Risk Register is maintained as the basis for risk control and monitoring.

Project risks can be threats or opportunities.

All members of the Project team are encouraged to identify new threats and opportunities as they become known.

The Project Risk Matrix can be found in Appendix E.

## Quality Management

Each person is responsible for the quality, completeness, and correctness of all of their work products, including opinions and recommendations, reports, calculations, drawings, specifications, etc.

A Quality Management Plan (QMP) has been prepared for this Project to provide quality control and assurance to ensure that Project requirements are being met.

A copy of the QMP is included as Appendix F.

## Safety Management

The Project team is committed to monitoring and implementing best practices that lead to no injuries, no accidents, and no occupational ill health due to hazards associated with work activities.

A project safety plan has been developed to ensure staff and the public are safe.

All consultants and subconsultants shall accept the safety plan, in writing, or submit their own safety plan for acceptance by the Project Manager.

The Project Safety Plan is attached in Appendix G.

# Communications Management

## Internal Project Communications

To manage the Project development and resolve issues, the Project Team holds regular, recurring meetings to communicate internal policies and priorities, and discuss issues of concern.

### Project Team Meetings

Project Leadership Meetings

Weekly/Bi-weekly meetings with the WSDOT Project Engineer, WSDOT Assistant Project Engineer, WSDOT Lead Engineer, Project Manager and Deputy Project Manager to discuss progress, next steps, current issues, lessons learned and actions to meet project milestones.

Project Controls meetings

Monthly meetings with the WSDOT Project Engineer, WSDOT Assistant Project Engineer, Project Manager, Deputy Project Manager, Schedule Manager, Risk Manager, Project Controls Manager, Environmental & Permitting Leads, and Project Real Estate Leads to review financial performance, permit management, real estate acquisition, risk management, and schedule management.

Discipline Leaders Meetings

Bi-weekly meetings with the Project Manager, Deputy Project Manager, and Discipline Leads to discuss progress, next steps, risks, current issues, lessons learned, and actions to meet project milestones.

Discipline Meetings

Weekly/Bi-weekly meetings with Discipline Lead and key discipline staff to discuss progress, next steps, risks, current issues, lessons learned, resolve issues and actions to meet project milestones.

## External Communications

A Community Engagement Plan has been drafted to support WSDOT in public communication efforts, stakeholder, and community engagement. The Community Engagement Plan is a living document and will be updated as needed throughout the duration of the Project.

The Community Engagement Plan is attached in Appendix H.

### External Stakeholders:

# Documentation & Reporting

## Project Documentation

Project documents are handled, retained, preserved, and destroyed according to WSDOT policy.

Project files will be stored at the following location(s)

- Non-CADD files:

- CADD files (MicroStation & InRoads/OpenRoads):

- P6 Schedule:

The file management structure is attached in Appendix I.

Documents shall be named following the Document Naming Convention plan for this Project.

The Document Naming Convention is attached in Appendix J.

## Project Reporting

The Project Team reports to the WSDOT Leadership Team on a monthly basis or when there is a significant change to Project scope, schedule, or budget.

## Lessons Learned

The Project team is tracking lessons learned. The team will hold meetings to share experiences so that challenging issues can be avoided or mitigated going forward. The notes from the meetings are summarized and saved in the document control system. As the Project continues to evolve, additional lessons will be shared and documented.

The Lessons Learned Tracking is attached in Appendix K.

# Project Closeout

As individual phases are physically completed, they are financially closed in accordance with WSDOT procedures, and all outstanding claims settled and budgeted amounts are reconciled with actual costs.

Work products will be archived in accordance with its work product policy on retention policy in effect at that time.

In the event the project is cancelled or ‘shelved’, the WSP Project Manager will ensure all working draft documents, etc. have the proper naming convention and are filed appropriately. A record will be prepared of the status of every component of the project, to assist future engineers when re-starting the project and picking up where it was left off.

# Management of the PMP

The development of the PMP is an evolutionary process and is reviewed on a semi-annual basis and updated and revised as needed as the Project proceeds through implementation phases.

The PMP will also be updated and revised prior to the authorization of federal-aid funds for right of way acquisition and/or prior to the authorization of federal-aid funds for construction. The Project Manager is responsible for overseeing, maintaining, and updating the PMP.

# Appendix

Appendix A: 	Project Team Organizational Chart & Contact List

Appendix B: 	Responsibility Matrix (RACI)

Appendix C: 	Project Change Request Form

Appendix D: 	Project Schedule

Appendix E: 	Project Risk Matrix

Appendix F: 	Quality Management Plan

Appendix G: 	Project Safety Plan

Appendix H: 	Project Communications Plan

Appendix I: 		Documents Control Plan

Appendix J: 		Documents Naming Convention

Appendix K: 	Lessons Learned Tracking